HOME DECOR

Website Project Blueprint

Premium informational website with interactive 3D assets and cinematic animations

| OBSIDIAN #0A0A0A | CHARCOAL #171717 | CHAMPAGNE #C9A66B | IVORY #F4F0E8 |
| --- | --- | --- | --- |

Technology: Next.js • React • TypeScript • Tailwind CSS • React Three Fiber • GSAP

# Document Overview

1. Project Summary

2. Goals and Scope

3. Brand Direction and Color System

4. Technology Stack

5. Sitemap and Page Requirements

6. 3D Assets and Scene Plan

7. Animation and Interaction Plan

8. Performance, SEO, and Accessibility

9. Contact Form Requirements

10. Project Structure

11. Development Roadmap

12. Acceptance Checklist

13. Antigravity Implementation Prompt

# 1. Project Summary

Build a premium, modern home decor and interior styling business website. The experience should combine luxury editorial design, cinematic interior imagery, optimized 3D furniture assets, and smooth, restrained animations. The website is informational: it presents the business, services, design approach, projects, and contact details.

E-commerce is explicitly out of scope. Do not build a cart, checkout, online payments, product ordering, or shopping accounts.

## Working Brand Name

ATELIER NOIR (temporary example only; replace with the actual business name when confirmed).

# 2. Goals and Scope

## Primary goals

Create a premium first impression that communicates quality, style, and trust.

Showcase home decor services and interior projects using strong visual storytelling.

Use 3D assets where they add meaningful value, especially in the hero and selected showcase sections.

Keep the website responsive, accessible, SEO-friendly, and fast on mobile devices.

Provide a working contact path for potential clients.

## Out of scope

E-commerce, shopping cart, checkout, online payments, or customer shopping accounts.

Unverified claims about awards, clients, years of experience, or completed projects.

Heavy 3D effects that harm readability, accessibility, or performance.

# 3. Brand Direction and Color System

Art direction: dark luxury, warm minimalism, contemporary architecture, premium furniture, editorial typography, generous negative space, and refined interactions.

| Color | Hex | Recommended use |
| --- | --- | --- |
| Obsidian | #0A0A0A | Primary background, hero, footer |
| Charcoal | #171717 | Cards, panels, alternate dark sections |
| Champagne | #C9A66B | Accent buttons, fine borders, key highlights |
| Ivory | #F4F0E8 | Headings, body text, occasional light sections |

Suggested visual balance: 60% dark surfaces, 25% ivory, 10% natural interior imagery, and 5% champagne accents.

## Typography

Use an elegant editorial serif for large headings (for example, Cormorant Garamond) and a clean sans-serif for body text (for example, Inter). Maintain readable sizes and avoid overly decorative body typography.

# 4. Technology Stack

Next.js + React: App Router, routing, reusable components, metadata, optimized rendering.

TypeScript: Typed components and maintainable code.

Tailwind CSS: Responsive layout and consistent design tokens.

Three.js + React Three Fiber + Drei: 3D furniture models, scenes, camera and lighting.

GSAP + ScrollTrigger: Scroll-driven storytelling and cinematic timelines.

Motion for React (optional): UI transitions, text reveals, and micro-interactions where useful.

Next.js Image: Responsive image optimization.

Vercel: Deployment target; hosting configuration must be confirmed.

# 5. Sitemap and Page Requirements

| Page | Content |
| --- | --- |
| Home | Hero, philosophy, services, signature spaces, 3D showcase, materials, featured projects, process, contact CTA. |
| About | Brand approach, values, design philosophy, authentic team/business details. |
| Services | Furniture and styling, lighting and decor, interior styling, material and color consultation. |
| Signature Spaces | Curated living rooms, bedrooms, dining spaces, and decor inspiration. |
| Projects | Portfolio grid with project descriptions and imagery; clearly label sample content. |
| Contact | Contact form, contact details, service interest, social links. |
| Privacy Policy | Privacy information appropriate to the actual data collection and integrations. |

## Homepage section copy (editable examples)

Hero — The Art of Elevated Living: Thoughtfully curated interiors. Timeless details. Spaces that feel like home.

Philosophy — Spaces with soul. Details with purpose.: Explain the brand's approach to thoughtful, timeless home decor.

Services — Considered details. Beautifully balanced spaces.: Introduce the four core service areas.

Featured projects — Interiors shaped around living.: Showcase genuine work or clearly marked sample projects.

Process — From vision to atmosphere.: Discover, Curate, Refine, Transform.

Contact — Let's create something timeless.: Invite visitors to discuss a project.

# 6. 3D Assets and Scene Plan

Hero lounge chair / sculptural sofa: Main visual anchor; subtle pointer parallax and restrained camera movement.

Ceramic vase / abstract sculpture: Small decorative 3D element in philosophy or materials sections.

Miniature interior scene: Selected scroll-driven camera movement to reveal room details.

Material showcase: Wood, travertine, linen, boucle, ceramic, and brushed brass textures.

Asset formats: prefer optimized GLB/GLTF. Review commercial-use licenses before use. Optimize geometry and textures; use Draco geometry compression or compressed textures where appropriate. Do not assume asset files exist until they have been obtained and tested.

## Potential asset sources

Sketchfab — https://sketchfab.com/ (check each model's license).

Poly Haven — https://polyhaven.com/ (materials, textures, and HDRIs; verify individual asset terms).

Blender — https://www.blender.org/ (create or optimize custom models).

# 7. Animation and Interaction Plan

Hero entrance: Fade-up headline, staged 3D reveal, gentle camera dolly, soft lighting transition.

Pointer interaction: Subtle scene parallax and limited object tilt on pointer-capable devices.

Scroll storytelling: Heading reveals, image-mask reveals, carefully timed section transitions.

Depth / parallax: Subtle movement between foreground and background; avoid excessive blur.

Micro-interactions: Champagne underline, restrained image zoom, button states, staggered card reveals.

Respect prefers-reduced-motion. Avoid scroll-jacking, flashing, constant spinning objects, and animations that interfere with reading.

# 8. Performance, SEO, and Accessibility

Lazy-load non-critical 3D scenes and dynamically import WebGL components where appropriate.

Provide a static poster/image fallback while the hero scene loads or when WebGL is unavailable.

Keep initial JavaScript small; minimize unnecessary post-processing, lights, and expensive shadows.

Reduce scene complexity and rendering resolution on lower-powered/mobile devices.

Pause or reduce rendering when the canvas is not visible or user interaction is idle, where practical.

Use responsive, optimized WebP/AVIF images and prevent layout shifts.

Add page-specific titles, meta descriptions, Open Graph metadata, semantic headings, sitemap, and robots configuration.

Provide keyboard navigation, visible focus states, descriptive alt text, accessible labels, and adequate contrast.

Test production build, mobile layouts, major interactions, and Core Web Vitals; do not promise a fixed performance score before testing.

# 9. Contact Form Requirements

Full name (required)

Email address (required)

Phone number (optional)

Service of interest

Project message (required)

Implement client-side and server-side validation. Connect a secure email delivery service or documented submission backend. Keep secrets on the server, and show success only after the backend confirms delivery. Configure spam protection where appropriate.

# 10. Suggested Project Structure

home-decor/
├── public/
│   ├── models/
│   ├── images/
│   ├── textures/
│   └── posters/
├── src/
│   ├── app/
│   │   ├── page.tsx
│   │   ├── about/page.tsx
│   │   ├── services/page.tsx
│   │   ├── projects/page.tsx
│   │   ├── contact/page.tsx
│   │   ├── globals.css
│   │   └── layout.tsx
│   ├── components/
│   │   ├── layout/
│   │   ├── sections/
│   │   ├── ui/
│   │   └── animations/
│   ├── three/
│   │   ├── HeroScene.tsx
│   │   ├── FurnitureModel.tsx
│   │   ├── InteriorScene.tsx
│   │   └── SceneLoader.tsx
│   ├── hooks/
│   └── lib/
├── package.json
└── tsconfig.json

# 11. Development Roadmap

Phase 1 — Foundation: Confirm brand, design tokens, typography, responsive grid, and navigation.

Phase 2 — Main UI: Build homepage sections and all informational pages with real or clearly marked placeholder content.

Phase 3 — 3D hero: Integrate the optimized model, lighting, camera movement, loader, and fallback.

Phase 4 — Motion: Add scroll timelines, text/image reveals, and micro-interactions.

Phase 5 — Contact: Implement and test the contact submission backend.

Phase 6 — Quality: Test responsive behavior, accessibility, SEO, performance, and production build.

Phase 7 — Deployment: Deploy to the selected hosting account after configuration and credentials are available.

# 12. Acceptance Checklist

☐  Exact palette applied consistently: #0A0A0A, #171717, #C9A66B, #F4F0E8.

☐  Responsive navigation and all required informational pages work.

☐  Hero has a genuine 3D scene when the asset is available, plus a static fallback.

☐  3D assets have verified licenses and are optimized.

☐  Animations are smooth, restrained, and respect reduced-motion preferences.

☐  Mobile devices receive a simplified, usable experience.

☐  Contact form validation and backend submission are tested.

☐  No e-commerce, cart, checkout, or payment features are present.

☐  SEO metadata, semantic structure, and accessibility basics are implemented.

☐  Production build completes without unresolved TypeScript or build errors.

☐  No fictional business facts or unverified claims are presented as real.

# 13. Antigravity Implementation Prompt

Build a complete premium home decor business website using Next.js App Router, React, TypeScript, Tailwind CSS, Three.js, React Three Fiber, Drei, and GSAP ScrollTrigger.

Use this exact palette: Obsidian #0A0A0A, Charcoal #171717, Champagne #C9A66B, and Ivory #F4F0E8. The visual direction is dark luxury, warm minimalism, editorial typography, premium interior photography, generous negative space, realistic materials, and restrained cinematic motion.

This is an informational business website, not an e-commerce store. Do not build cart, checkout, payment, product ordering, or shopping accounts.

Create Home, About, Services, Signature Spaces, Projects, Contact, and Privacy Policy pages. The homepage should include a cinematic hero with a real optimized 3D furniture model when available, brand philosophy, services, signature interiors, an interactive 3D showcase, materials, featured projects, design process, contact CTA, and footer.

Use optimized GLB/GLTF assets, lazy-load non-critical 3D, provide a static fallback, reduce scene complexity on mobile, support prefers-reduced-motion, and avoid unnecessary rendering. Use GSAP for selected scroll-driven timelines and Motion for UI effects only where helpful.

Build reusable components and keep 3D code separate from standard UI. Implement accessible navigation, semantic HTML, metadata, responsive images, and a validated contact form with a secure server-side submission mechanism. Never expose secrets in client code.

Do not invent real business details, awards, clients, or project claims. Clearly identify placeholder content. Work phase by phase: foundation, informational pages, 3D hero, animation, contact integration, optimization, and production build. After each phase, report completed files and remaining tasks. Test the production build and fix errors before declaring completion.

# Useful Official Resources

Next.js documentation: https://nextjs.org/docs/app

Tailwind CSS Next.js guide: https://tailwindcss.com/docs/installation/framework-guides/nextjs

React Three Fiber: https://r3f.docs.pmnd.rs/

GSAP: https://gsap.com/

Blender: https://www.blender.org/

Poly Haven: https://polyhaven.com/

Sketchfab: https://sketchfab.com/

Vercel: https://vercel.com/